

**TRANSPORTATION AND PLANNING SERVICES**

26 Pitt Street, Suite 223, Cornwall, Ontario K6J 3P2

Tel: 613-932-1515 • Fax: 613-936-2913 • Email [info@sdgcounties.ca](mailto:info@sdgcounties.ca) • [www.sdgcounties.ca](http://www.sdgcounties.ca)

**2024 Spraying Log**

**Note: Contractor began work May 9th, 2023**

| **Date** | **Notes /Comments** |
| --- | --- |
| May 9th | The contractor began spraying today in North Dundas, South Dundas, North Glengarry and South Glengarry.  **Township of North Glengarry**- township roads completed as per map.  **Township of North Dundas-** Spruit, Jennings, Riddell, Cloverdale, Armstrong, Merkley, Harmony, Kerrs Ridge, Lillico, Blain, Church, Crowder, Van Camp, Ronson., Clark, Shaw, Loughlin Ridge, Allan, Boundary, French Settlement, Observation, Levere, Fawcett  **County Roads-** County Road 1, County Road 2, County Road 16, County Road 38, County Road 18, within the townships of North and South Dundas  **Municipality of South Dundas**- Irish Headline, Pleasant Valley, Valance, Hulbert, Snowbird, Toyes Hill, Kirker, Branch, South Branch, Taylor, Gilmour, Bell, Willow, Henderson  **Township of South Glengarry-** Cedar Grove, School House, Fallowfield, Arlingon, McGregor, Maple, Proctor, Cloverdale, Beaverbrook, Caber, Beaupre, Frog Hollow, Glen Roy, Regent, Ross  The Contractor will be spraying tomorrow, weather permitting in North Dundas, South Dundas, South Stormont, North Stormont, and South Glengarry. |
| May 10th | The Contractor resumed spraying in North Dundas, South Dundas, North Stormont, South Stormont, and South Glengarry  **Township of North Dundas-** Harmony, Merkley, Armstrong, Cloverdale, Van Camp, Fawcett, Pepperville, Morton, Development, McIntosh, Mulloy, Guy, Baker, Hogaboam, Pemberton, Sandy Row, Kirkwood  **Township of North Stormont-** Lafleche, McLean, Allnut, McLeod, Robinsons Corners, Bloomington, Fraser, Sand, Seguin  **County Roads-** County Road 14, County Road 11, County Road 18, County Road 7, County Road 8, County Road 28 within the Townships of North Dundas, South Dundas, North Stormont, and South Stormont  **Township of South Glengarry**- Pine Ridge, Richer, Robinson North, Branch, Woodland, Cemetery, Kinloch, Nine Mile, Connortown, Chapel, North Branch, Kennedy, Munro Mills, Glen Brook, Glen Street, Cashion, Gore, Hay, Kraft, Fraser, Lapierre, Loyalist, Leitch  **Municipality of South Dundas-** Henderson, Strader Hill, Willow, Gilmore, Sandy Creek, Byker, Levere, Chess, Seibert, Waddell, McIntosh, Shaver, Rowena, Bylsma, Hanesville, Ridge  The contractor will be spraying on Township Roads within the townships of South Glengarry, North Stormont, North Dundas, South Stormont, South Dundas |
| May 11th | The Contractor resumed spraying in within the Townships of North Dundas, South Dundas, North Stormont, South Stormont, and South Glengarry.  **Township of North Dundas-** Cameron, River, Nelson, Loughlin, Development, Bailey, Sandy Row, McIntyre  **Municipality of South Dundas-** Zeron, English, Safford, Marine Station, Broken Second, Parlow, Lakeshore, Haddo, McCaslin, Seeley  **Township of South Stormont-** Glen, Hart, Collins, Mary’s, Edwards, Pleasant Valley, Rombough, Morgan, Duffy’s  **Township of North Stormont-** Bender, McMillan, McDonald, Campbell, Duff’s Corners, Gunn, Rush City, Bog, Cloverdale, Pigeon Hill, Strathmore  **Township of South Glengarry**- Fraser, Rae, Paragon, Purcell, Kraft, Airport  The Contractor will resume spraying on Monday May 13th within the townships of North Stormont and South Stormont, and on County Roads within the townships or North Stormont, South Stormont, North Glengarry, and South Glengarry |
|  |  |
| May 13th | The Contractor has completed Township Roads within the Townships of North Dundas, North Glengarry, South Glengarry, North Stormont and within the Municipality of South Dundas.  **County Roads**- County Road 24, County Road 10, County Road 18, County Road 43, County Road 11, County Road 12 within the Townships of North Stormont, North Glengarry, South Stormont  **Township of South Stormont-** Island, Delaney, McPhail, Beagle Club, Valade, Atchison, Richmond, Bennet, Black River, Maloney, Lawson, Myers, O’Keefe, Gravel  The Contractor will resume spraying in South Stormont, and on County Roads on Wednesday May 15th . |
| May 15th | The Contractor has completed spraying within all townships and roadside spraying of County Roads.  The Contractor will resume spraying guardrails on Monday May 21st . |
|  |  |
|  |  |
|  |  |
|  |  |